[Title of Project] Proposal

## Overview:

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document |  |
| 1a | Write a project proposal Plan |  |  |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA |  |
| 2a | Begin exploring the data Analyze |  |  |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA report |  |
| 3a | Visualization building Construct | - Tableau dashboard/visualizations |  |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables |  |
| 4a | Conduct hypothesis testing Analyze and Construct |  |  |
| 5 | Build a regression model Construct |  |  |
| 5a | Evaluate the model Execute | - Determine the success of the model |  |
| 6 | Build a machine learning model Construct | - Final model |  |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders |  |

Milestones and Timeline

- Kickoff and Planning (Week 1):

  - Draft the project proposal and PACE workflow.

- Data Analysis (Weeks 2–4):

  - Conduct EDA, clean data, compute statistics, and finalize hypothesis testing.

- Model Development (Weeks 5–7):

  - Build, test, and validate the machine learning model.

- Presentation and Execution (Weeks 8–9):

  - Prepare visualizations and present final insights to stakeholders.